## Slide 1: Sprint Retrospective SIT 223
By GROUP 5

## Slide 2: GROUP MEMBERS
HARSHIT SAXENA 218699327 HD
JACK LENIGAS 218138603 HD
RINA KOUCH 219162014 HD
TUSHAR 217575769 HD

## Slide 3: PROJECT A

## Slide 4: Project Overview
CheckYourCar (Online service and
database)
Agile Project Management
Three Main Features
A form to select make and model of the
cars/vehicles and see the results of found
issues and recalls
A secure registration portal for users to
create an account and register their cars
The website should automatically send a
notification to users when a new recall or issue has been added to the
database that affects their cars

## Slide 5: AGILE SCRUM METHODOLGIES
Agile scrum methodology is a project management system that relies on incremental development. Each iteration consists of two- to four-week sprints, where each sprint's goal is to build the most important features first and come out with a potentially deliverable product.
used primarily for software development projects with the goal of delivering new software capability every 2-4 weeks.
According to the 12th annual State of Agile report, 70% of software teams all across globe use Scrum or a Scrum hybrid.

## Slide 6: AGILE SCRUM BENEFITS
Higher productivity
Better-quality products
Reduced time to market
Improved stakeholder satisfaction
Better team dynamics
Happier employees

## Slide 7: AGILE SCRUM EVENTS
The Sprint
Sprint Planning Sprint
The Daily Stand Up
The Sprint Review
The Retrospective

## Slide 8: OUR TRELLO BOARD

## Slide 9: Project Logistics
Much more functionality than the 3 main features
Would need to be much more in-depth if security
was to be necessary
10 Features
Over 50 individual sub features
Figuring out what to split into each sprint was a
challenge
Decided on leaving security, UI and UX for sprint 2
as we need to create a barebones functional project
first

## Slide 10: Sprint Planning (Ownership roles)
some members have multiple roles
Backend is a colossal job, hence more members assigned
Everyone assigned themselves based on
their specialities and expertise

## Slide 11: Sprint Planning (Resources)
User stories were main source
of information
Github, to be implemented
later when getting into more
complicated areas of
the project

## Slide 12: Sprint Planning (User Stories)
An integral part of the planning process
Created stories based on user needs
Used these stories in order to
choose which features to implement
Labelling system

## Slide 13: Sprint Planning (Features/Tasks)
10 features
50 sub-features
Created them based on user stories
Were assigned to user stories
later in the planning process
Used Checklists to correctly
assign each feature to stories later

## Slide 14: Sprint Planning (Story Points)
Assigning tasks/features to each user
story
Helps to organise and sort through
what needed to be done
Added checklists for each
feature/sub-feature
These story points were sorted into
sprints

## Slide 15: Sprint 1
Trusted each member to do
their part
Ticked off each feature as it
was implemented
Regular calls for updates
Got everything done in time for
sprint 2

## Slide 16: Sprint 2 Plan
Going into sprint 2 with an idea of what we had the most trouble with will ultimately help in our planning and execution of the sprint. Firstly, while most of sprint 1 revolved around the idea of basic design and functionality in the website, sprint 2 will be focused more on the finer details, security and UI of the site. As a result of this, we will need to set up a github for the sprint as we get into more complicated iterations and versions of the codebase. In a team sense, we will need to be more responsible for our parts so that projects can be completed on time

## Slide 17: RETROSPECTION
Issues Faced
Coronavirus/Isolation/Transfer to online work
Different sleep schedules
Availability differences day-to-day
Getting heads around agile management rather than traditional management

## Slide 18: BIBLIOGRAPHY
https://www.atlassian.com/agile/project-management/user-stories
https://resources.collab.net/agile-101/what-is-scrum
https://github.com/
https://www.youtube.com/results?search_query=trello+tutorial+2019
https://www.youtube.com/results?search_query=users+stories+trello

## Slide 19: REFLECTION
HARSHIT : TRELLO BOARD| PPT | PRESENTATION
JACK : TRELLO BOARD | PPT | PRESENTATION
RINA : TRELLO BOARD |PPT
TUSHAR : TRELLO BOARD